EduSphere 360

PRD v2.1 Feature Coverage Report

Audit of implementation status against every feature in the PRD - 13 July 2026

# Executive Summary

The PRD defines 14 core modules (M01-M14) and 25 AI features. The build is a Next.js 15 + Prisma/SQLite web app (PRD proposed PostgreSQL/NestJS microservices; the current stack is a demo-appropriate simplification). Overall coverage:

- Core modules: all 14 modules have working UI and data for their primary workflows.

- Fully working ends of the platform: role-based auth for 6 roles, student/teacher/parent/student portals, gradebook, homework, online exam engine with moderation, fees, library, transport, canteen, hostel, clinic, clubs, alumni, IEP, PD & appraisal, timetable with auto-generator, student registry.

- AI features: ~20 of 25 have a dedicated page or panel; nearly all are preview mock-ups (rule-based or canned insight over real data) rather than live LLM/ML models - consistent throughout with PREVIEW labels.

- IB alignment (school-specific requirement): student grades, report cards and exam schedules now follow DP/MYP/PYP conventions - 1-7 scale, criteria A-D, HL/SL, TOK/EE/CAS, /45 diploma points.

- Main gaps: external integrations (payments, WhatsApp/SMS, GPS, SSO), payroll statutory outputs, security hardening items (2FA, audit trail, encryption), and mobile/offline apps.

# Module-by-Module Coverage

## M01 - Student Academic Management (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| Student master profile | Implemented | Registration with demographics, medical, family income fields; registry with search/filters |
| Gradebook | Implemented | Teacher grading module; IB criterion records (DP/MYP) added for students |
| Homework & assignment portal | Implemented | Create/assign/submit with deadlines; student + teacher views |
| Lesson plan builder | Partial | Teacher planner exists; no curriculum alignment or sub-plan generation |
| Progress reports (PDF) | Partial | IB report card on-screen; Download PDF button not wired to a generator |
| Learning needs & IEP | Implemented | IEP plans, goals, accommodations, case managers; admin + teacher views (built this sprint) |
| Academic calendar integration | Partial | Exam sessions & term structure; no national-calendar sync |
| Peer comparison / benchmarking | Not built | No rank/percentile views (fits IB philosophy to omit) |

## M02 - Teacher Performance & KPI (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| Teacher profile | Implemented | Qualifications, subjects, experience, CPD hours |
| KPI dashboards (teacher & admin) | Partial | Admin appraisal dashboard with averages; teacher sees own observations; no year-on-year trends |
| Lesson delivery / curriculum coverage | Mock/Preview | Curriculum Coverage AI page under AI Insights |
| Professional development module | Implemented | CPD logging vs 30h target, types, providers (built this sprint) |
| Observation & appraisal | Implemented | IB 1-7 observation forms, strengths/growth, history (built this sprint); no 360-peer workflow |
| Workload management | Mock/Preview | Workload Balancer page flags overloads |
| Leave & substitution | Implemented | Leave requests + approvals; substitute recommender is a mock page |

## M03 - AI Learning Engine (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| AI tutor chat | Mock/Preview | Student tutor page + role-based assistant with scripted responses; no live LLM |
| Adaptive learning paths | Not built | No per-student path engine |
| Learning gap analyser | Mock/Preview | Student learning-gap page with remedial plan mock |
| Practice question generator | Mock/Preview | Teacher AI tools include question generation mock |
| Multimodal input / voice | Not built | Phase-2 item in PRD |
| Concept map visualiser | Not built |  |

## M04 - Attendance & Timetable (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| Daily & period attendance | Implemented | Teacher marking; parent visibility |
| Parent absence notification | Partial | In-app only; no SMS/WhatsApp gateway |
| Attendance reports & thresholds | Partial | Views exist; no auto 75% flag job |
| AI anomaly detection | Mock/Preview | Attendance Anomaly page under AI Insights |
| AI timetable auto-generator | Implemented | Constraint solver: conflict-free, qualified-teacher preference, cross-section no-double-booking (built this sprint) |
| Room allocation | Implemented | Resource booking module; rooms on timetable slots |
| Substitute auto-assignment | Mock/Preview | Recommender page; no auto-assignment flow |

## M05 - Communication & Parent Portal (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| In-app messaging | Implemented | Parent-teacher messages module |
| Broadcast / circulars | Partial | Announcements exist; no read-receipts, no SMS/WhatsApp/email channels |
| PTM scheduler | Implemented | Parent meetings booking |
| Emergency broadcast | Partial | Notification UI mock only |
| Multi-language | Partial | EN/HI/TA UI switcher (PRD asked Kannada too); no AI message translation |
| Live attendance / grades / fees visibility | Implemented | Parent portal covers all three |
| Transport tracker | Mock/Preview | Live tracker page with simulated bus position |
| Health & medical log | Implemented | Clinic visits module |
| Weekly AI child report | Not built | Assistant quick-actions partially cover |

## M06 - Fee & Finance (P1)

| Feature | Status | Notes |
| --- | --- | --- |
| Fee structure builder | Implemented | Grade-wise fee plans |
| Billing engine & invoices | Implemented | Invoices, statuses, transactions |
| Online payment gateway | Not built | No Razorpay/PayU integration; transactions are recorded manually |
| Auto-reminder engine | Not built | No scheduled reminders or external channels |
| Discounts & scholarships | Not built |  |
| Defaulter reporting | Partial | Finance dashboard shows outstanding; no aging/escalation workflow |
| AI cash flow / payment predictor | Mock/Preview | Finance AI panels with canned forecasts |

## M07 - Library & Resources (P1)

| Feature | Status | Notes |
| --- | --- | --- |
| Catalogue, issue & return | Implemented | Admin library + student library views |
| Fines / overdue management | Partial | Due dates tracked; no fine ledger or reminders |
| E-resource library | Not built | No PDF/video/SCORM content store |
| AI reading recommender | Mock/Preview | Student recommendations + assistant quick action |

## M08 - Examination & Assessment (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| Online exam engine | Implemented | Timed quizzes, randomisation, auto-submit, attempts |
| Question bank | Partial | Questions per quiz; no Bloom's-tagged central bank |
| AI question generator | Mock/Preview | Teacher AI tools mock |
| Auto-grading + moderation | Implemented | MCQ auto-grade, second-teacher moderation, grade release |
| IB exam sessions | Implemented | DP Papers/IA deadlines, MYP eAssessments & Personal Project (built this sprint) |
| Answer-sheet OMR digitisation | Not built |  |
| Rubric-based grading | Partial | Rubric fields in grading; no AI suggestion |

## M09 - Extracurricular & Events (P1)

| Feature | Status | Notes |
| --- | --- | --- |
| Club registry & enrolment | Implemented | Clubs + memberships |
| Activity attendance / achievements | Partial | Membership tracked; no separate attendance or awards log |
| Event management & permission slips | Not built | No events module or digital slips |
| AI activity recommender | Mock/Preview | Student activities-AI page |

## M10 - Staff HR & Payroll (P1)

| Feature | Status | Notes |
| --- | --- | --- |
| Employee master | Partial | Teachers only; non-teaching staff not modelled |
| Leave management | Implemented | Requests, balances, approvals |
| Payroll engine & statutory (TDS/PF/Form 16) | Not built | Payroll page is display-only mock |
| Recruitment pipeline | Not built |  |
| Performance review cycle | Implemented | Via PD & Appraisal module |
| AI attrition predictor | Mock/Preview | Attrition Risk page under AI Insights |

## M11 - Analytics & BI Dashboard (P0)

| Feature | Status | Notes |
| --- | --- | --- |
| School health score | Mock/Preview | Dedicated page + assistant action; composite calc is illustrative |
| Analytics dashboard | Implemented | Admin analytics with charts across domains |
| Performance heatmap | Not built | No grade-by-subject matrix |
| Fee gauge / workload distribution | Partial | Present in finance & AI insights respectively |
| Parent engagement score | Mock/Preview | AI Insights page |

## M12 - Transport (P2)

| Feature | Status | Notes |
| --- | --- | --- |
| Route & vehicle management | Implemented | Routes, stops, drivers, vehicles |
| Student-route assignment | Implemented |  |
| Live GPS tracking | Mock/Preview | Simulated map; no real GPS/Google Maps API |
| Delay notifications | Not built |  |
| AI route optimiser | Mock/Preview | AI Insights page |

## M13 - Canteen & Inventory (P2)

| Feature | Status | Notes |
| --- | --- | --- |
| Menu management | Implemented | Menus with items |
| Cashless payments (wallet) | Implemented | Student wallet + transactions |
| Pre-order system | Not built |  |
| Inventory & wastage | Partial | Basic stock; no expiry/wastage workflows |
| AI demand forecaster | Mock/Preview | Nutrition demand panels |

## M14 - Alumni & Progression (P2)

| Feature | Status | Notes |
| --- | --- | --- |
| Alumni registry & tracking | Implemented | University/career records |
| Achievement wall | Implemented | Student-facing alumni wall |
| Engagement (newsletters/mentorship) | Not built |  |
| Progression analytics | Partial | Basic placement stats |

# AI Feature Matrix (25 features)

Status of each numbered AI feature from PRD section 05. 'Mock/Preview' means the feature has a real page/panel computing over live data but with scripted or rule-based intelligence, clearly labelled PREVIEW - the agreed pattern for this build phase.

| Feature | Status | Notes |
| --- | --- | --- |
| 1. Early academic risk detection | Mock/Preview | AI Insights - early-warning page |
| 2. Learning gap map | Mock/Preview | Student learning-gap page |
| 3. AI tutor 24/7 | Mock/Preview | Student tutor + role-based assistant |
| 4. Smart homework feedback | Mock/Preview | Teacher AI tools |
| 5. Study plan generator | Mock/Preview | Student study-plan page + assistant action |
| 6. Predictive grade forecast | Mock/Preview | Student grade-forecast page; IB predicted grades seeded |
| 7. AI question bank generator | Mock/Preview | Teacher AI tools |
| 8. Auto-grading | Implemented | MCQ auto-grade with teacher moderation - genuinely functional |
| 9. Timetable auto-generator | Implemented | Real constraint solver (built this sprint) |
| 10. Substitute recommender | Mock/Preview | AI Insights page |
| 11. Attendance anomaly detector | Mock/Preview | AI Insights page |
| 12. Teacher workload balancer | Mock/Preview | AI Insights page |
| 13. AI coaching nudge | Mock/Preview | Teacher ai-coach page |
| 14. Parent sentiment analysis | Mock/Preview | Students sentiment-AI page |
| 15. Fee payment predictor | Mock/Preview | Finance + assistant action |
| 16. AI cash flow forecast | Mock/Preview | Finance module |
| 17. Reading level recommender | Mock/Preview | Library/student |
| 18. Activity recommender | Mock/Preview | Student activities-AI |
| 19. Nutrition demand forecaster | Mock/Preview | Canteen |
| 20. Staff attrition risk | Mock/Preview | AI Insights page |
| 21. Parent engagement score | Mock/Preview | AI Insights page |
| 22. School health score | Mock/Preview | AI Insights + assistant |
| 23. Enrolment drop-out predictor | Mock/Preview | AI Insights enrolment-risk page |
| 24. Transport route optimiser | Mock/Preview | AI Insights page |
| 25. Curriculum coverage tracker | Mock/Preview | AI Insights page |

# Cross-Cutting PRD Requirements

| Feature | Status | Notes |
| --- | --- | --- |
| IB curriculum alignment | Implemented | DP/MYP/PYP grades, criteria, TOK/EE/CAS, /45 points, IB exam sessions (note: PRD says IGCSE/CBSE too; build is IB-first per project direction) |
| Role-based access (6+ roles) | Implemented | Super Admin, Principal, Class/Subject Teacher, Parent, Student |
| Multi-language | Partial | EN/HI/TA switcher; Kannada missing; no AI translation |
| External integrations (payments, WhatsApp, SMS, Maps, SSO, Zoom) | Not built | All integration points currently in-app only |
| Security: JWT auth | Implemented | JWT sessions with expiry |
| Security: 2FA, audit trail, encryption at rest, RLS | Not built | Demo-grade auth; hardcoded JWT secret; plaintext passwords - must fix before any real deployment |
| Mobile apps / offline mode | Not built | Responsive web only |
| Data import (Excel/CSV) | Not built | Seeded via scripts |
| PDF report generation | Partial | PDF tooling exists in repo (generate-pdf.js) but report card export not wired |

# Recommended Next Steps

- In progress next: CAS coordinator view and PYP/MYP/DP programme coordinator dashboards (agreed next build).

- Wire the mocked AI panels to a real LLM endpoint (one shared server action; the UI is already in place).

- Security pass before any real users: hashed passwords, env-based JWT secret, 2FA for admin/finance, audit log table.

- Payments: Razorpay sandbox integration on the existing invoice flow.

- Report card PDF export using the repo's existing PDF generation utility.

- Events & permission slips module - the only P1 area with no build at all.